ToGather

4

[Note: Text enclosed in square brackets and displayed in blue italics (style=InfoBlue) is included to provide guidance to the author and should be deleted before publishing the document.]

# 1. Key milestones

|  |  |
| --- | --- |
| **Milestone** | **Date** |
| Iteration start | 19.12.2023 |
| Finishing front end development for Release 1 by implementing React. | 27.12.2023 |
| Finishing development of the related use cases for this iteration. | 27.12.2023 |
| Testing the Developed Features | 28.12.2023 |
| Finishing the Iteration | 30.12.2023 |

# 2. High-level objectives

* Finishing front end development for Release 1 by implementing React.
* Finishing development of the 11/11 at total of the use cases.

# 3. Work Item assignments

Please see the Work Items List (work\_items\_list.xls) to see work items for iteration 4. They are colored pink.

# 4. Issues

Developing the application, updating the related documents and diagrams at the same time is challenging and creates problems about following the deadline.

Mitigating Risk 1 in Risk List (risk\_list.xlsx) will continue to be important in this iteration.

# 5. Evaluation criteria

* Quality Assurance Team’s evaluation and suggestions
* Advisor’s evaluation and suggestions
* 95% of system-level test cases passed
* Favorable customer feedbacks after all of the Release 1 deliverables are received.

# 6. Assessment

Assessment will be evaluated through high-level objectives of the iteration as below at the end of the iteration after the QA Team gives feedback.

|  |  |
| --- | --- |
| **High-level Objectives** | **Status** |
| Finalize determining requirements | Determining requirements is finalized. |
| Finishing front end development by implementing React for Release 1. | Development is finished, deployment is postponed to Release 2. |
| Finishing development of the 11/11 at total of the use cases. (4 use cases development in iteration 4.) | 10/11 at total of the use cases are developed and deployed. View Calendar use case is not implemented because of the difficulties faced during deployment of React. |
| 95% of system-level test cases passed | According to 10 use cases 100% of the system level test cases passed. |

Revision Table

|  |  |  |
| --- | --- | --- |
| **Revision** | **Description** | **Date** |
| 1.0 | First revision | 15/12/2023 |
| 1.1 | Assessment is updated. | 02/01/2023 |