ToGather

2

[Note: Text enclosed in square brackets and displayed in blue italics (style=InfoBlue) is included to provide guidance to the author and should be deleted before publishing the document.]

# 1. Key milestones

|  |  |
| --- | --- |
| **Milestone** | **Date** |
| Iteration start | 07.11.2023 |
| Finalizing the Research | 14.11.2023 |
| Initiating the Design of UI | 22.11.2023 |
| Initiating the Development of Frontend Features | 22.11.2023 |
| Initiating the Development of Backend Features | 22.11.2023 |
| Initiating the Design of the Database | 22.11.2023 |
| Testing the Developed Features | 24.11.2023 |
| Getting Feedback | 25.11.2023 |
| Finishing the Iteration | 25.11.2023 |

# 2. High-level objectives

* Defining 4/11 at total of use cases in fully-dressed format.
* Making the technical decisions based on research.
* Finishing development of the 4/11 at total of the use cases.

# 3. Work Item assignments

Please see the Work Items List (work\_items\_list.xls) to see work items for iteration 2. They are colored yellow.

# 4. Issues

No significant issues have been addressed.

# 5. Evaluation criteria

* Quality Assurance Team’s evaluation and suggestions
* Advisor’s evaluation and suggestions
* 95% of system-level test cases passed
* Favorable customer feedbacks after first deliverables are received

# 6. Assessment

Assessment will be evaluated through high-level objectives of the iteration as below at the end of the iteration after the QA Team gives feedback.

|  |  |
| --- | --- |
| **High-level Objectives** | **Status** |
| Defining 4/11 at total of use cases in fully-dressed format. | 4/11 at total of use cases are defined in fully-dressed format. |
| Making the technical decisions based on research. | Architectural design decisions are made according to research. |
| Finishing development of the 4/11 at total of the use cases. | 4/11 at total of the use cases are developed and deployed. |

Revision Table

|  |  |  |
| --- | --- | --- |
| **Revision** | **Description** | **Date** |
| 1.0 | First revision | 04/11/2023 |
| 1.1 | Changes applied according to ToGather\_REVIEW document. | 11/11/2023 |
| 1.2 | Status information in 6. Assessment section is added.  High-level objectives are updated according to Project Plan. | 24/11/2023 |