ToGather

3

[Note: Text enclosed in square brackets and displayed in blue italics (style=InfoBlue) is included to provide guidance to the author and should be deleted before publishing the document.]

# 1. Key milestones

|  |  |
| --- | --- |
| **Milestone** | **Date** |
| Iteration start | 28.11.2023 |
| Finishing writing the related use cases for this iteration in fully-dressed format | 05.12.2023 |
| Finalize determining requirements | 07.12.2023 |
| Creating the core architectural design | 10.12.2023 |
| Finishing development of the related use cases for this iteration in fully-dressed format | 14.12.2023 |
| Testing the Developed Features | 15.12.2023 |
| Finishing the Iteration | 16.12.2023 |

# 2. High-level objectives

* Defining 11/11 at total of use cases in fully-dressed format.
* Finalize determining requirements
* Creating the core architectural design
* Finishing development of the 7/11 at total of the use cases.

# 3. Work Item assignments

Please see the Work Items List (work\_items\_list.xls) to see work items for iteration 3. They are colored green.

# 4. Issues

Developing the application, making design decisions, updating the related documents, and creating new documents at the same time is challenging and creates problems about following the deadline.

Mitigating Risk 1 in Risk List (risk\_list.xlsx) will be more important in this iteration.

# 5. Evaluation criteria

* Quality Assurance Team’s evaluation and suggestions
* Advisor’s evaluation and suggestions
* 95% of system-level test cases passed
* Favorable customer feedbacks after second deliverables are received

# 6. Assessment

Assessment will be evaluated through high-level objectives of the iteration as below at the end of the iteration after the QA Team gives feedback.

|  |  |
| --- | --- |
| **High-level Objectives** | **Status** |
| Defining 11/11 at total of use cases in fully-dressed format. (7 use cases development in iteration 3.) | 11/11 at total of use cases are defined in fully-dressed format. |
| Finalize determining requirements | Requirements are finalized. |
| Creating the core architectural design | Core architectural design is created. |
| Finishing development of the 7/11 at total of the use cases. (3 use cases development in iteration 3.) | 7/11 at total of the uses cases are developed and deployed. |
| 95% of system-level test cases passed | 100% of system-level test cases passed |

Revision Table

|  |  |  |
| --- | --- | --- |
| **Revision** | **Description** | **Date** |
| 1.0 | First revision | 24/11/2023 |
| 1.1 | Changes applied according to ToGather\_Review document. | 30/11/2023 |
| 1.2 | Assessment part is updated at the end of iteration. | 15/12/2023 |